## Slide 1: Haptic Interface in a networked virtual environment
Pirmin, Pepijn, Derk & Chevan

## Slide 2: Inleiding
Intro
Vorige sprint
Resultaten
Retrospective
Volgende sprint

## Slide 3: Intro
TNO Military Cloud-Based Simulation Research Program
  VR in netwerk omgeving
  Grafieken/data gebruikers ervaring
Simulation Centre Royal Netherlands Army R&D
  Haptic in netwerk omgeving
  Grafieken/data gebruikers ervaring
MVP (minimal viable product)
  DEMO VR & Haptic in netwerk omgeving

## Slide 4: Vorige sprint
2. Use an actual VR headset for the application
14. Users get haptic feedback
9. multiplayer feature implementation
13. Users can connect from all over the world

## Slide 5: 2. Use an actual VR headset for the application
Tasks:
  Aquire a quest 3 to work with
  Implement the VR camera in a Unity project
Acceptence criteria:
  If we move the vr headset, the camera in 'game' should also correspond to the same movement

## Slide 6: 2. Use an actual VR headset for the application (DEMO)
This image was generated using DALL·E, an AI-powered image generation tool developed by OpenAI.

## Slide 7: 14. Users get haptic feedback
Tasks:
  Implement the haptic device in Unity
  Decide what the haptic feedback will be (Building/terrain elevation)
  Implement the actual haptic feedback
Acceptance criteria:
  The user can feel the difference between the height of different buildings or terrain

## Slide 8: 9. multiplayer feature implementation
Tasks:
  Setup the pun2 server
  Create a lobby/room system in custom unity world
  Set up synced VR world and actions between Players
  Implement this in The Hague terrain
Acceptance criteria:
  Two clients using two VR headsets can connect to the same environment and see each other

## Slide 9: 13. Users can connect from all over the world
Tasks:
  Figure out what type of connection to use
  Test the connections from different locations
Acceptance criteria:
  A user can from country A connect to the server in Country B, this can be tested by using a VPN connection between the server and client

## Slide 10: Documentatie
Deliverables documenteren met onderzoeksrapport, gebruikersrapport en evalutierapport.
Uitzoeken welke bronnen gebruikt zullen worden
Overige deliverables in kaart brengen (testplan, changelogs, etc.)

## Slide 11: Retrospective
Afwezigheid bij ziek zijnde moeilijk optijd te melden
Vergeetachtigheid (Sprint, Feedback) --> Scrum master

## Slide 12: Volgende Sprint
9. Multiplayer Feature Implementation
14. Users get haptic feedback
20. Haptic & VR user experience