## Slide 1: Haptic Interface in a networked virtual environment
Pirmin, Pepijn, Derk & Chevan

## Slide 2: Inleiding
Vorige sprint
Resultaten
Retrospective
Volgende sprint

## Slide 3: Vorige sprint
9. Multiplayer Feature Implementation
14. Users get haptic feedback
19. Client communication via microphone

## Slide 4: 9. Multiplayer Feature Implementation
Tasks:
  Develop and integrate multiplayer features in the VR application
  Validate synchronization of actions
Acceptence criteria:
  Two clients using two VR headsets can connect to the same environment and see each other

## Slide 5: 9. multiplayer feature implementation

## Slide 6: 14. Users get haptic feedback
Tasks:
  ✔ Implement the haptic device in Unity [Done]
  ✔ Decide what the haptic feedback will be [Done]
  Implement the actual haptic feedback [In progress]
Acceptance criteria:
  The user can feel the difference between the height of different buildings or terrain

## Slide 7: Retrospective
Teams doet af en toe raar met berichten, dus overgestapt naar WhatsApp

## Slide 8: Volgende Sprint
9. Multiplayer Feature Implementation
14. Users get haptic feedback
20. Haptic & VR user experience